# Assessment Cover Sheet

The Cover Sheet must be completed before you start your assessment.

| Student Surname | Nagar | Student Given Name | Student |
| --- | --- | --- | --- |
| Qualification | Diploma of Building and Construction (Building) |  |  |
| Module of Study/Units | Module [6] CPCCBC5005 - Select and manage building and construction contractors CPCCBC5013 - Manage professional technical and legal reports on building and construction projects CPCCBC5011 - Manage environmental management practices and processes in building and construction |  |  |
| Assessment Name | [Project Task 2.1 - Managing Subcontractor Requirements (Part C) ] |  |  |
| Trainer/Assessor Name |  |  |  |

# Student Statement

Plagiarism is a form of cheating. It is taking and using someone else’s thoughts or writings and representing them as your own. Plagiarism is a serious act and may result in your exclusion from completing a Unit of Competency or Qualification. If a student is found to have plagiarised, cheated or colluded they will be given an opportunity to respond to the allegations as per the Student Plagiarism Cheating and Collusion Policy located on the Builders Academy website: www.buildersacademy.edu.au

Where students are required to re-enrol and complete a unit of competency again due to plagiarism, cheating or due to collusion with others, they may be required to pay a re-enrolment fee to complete the Unit of Competency or Qualification at a later date.

The following list outlines some of the activities for which a participant can be accused of plagiarism:

- Presenting any work by another individual as one’s own unintentionally

- Handing in assessments markedly similar to or copied from another student

- Presenting the work of another individual or group as their own work.

- Handing up assessments without the adequate acknowledgement of sources used, including assessments taken totally or in part from the internet.

Many of the online assessment activities are ‘open book’ yet should still be conducted under test conditions without consultation with other students. If you are unsure of any assessment requirements you should check with your Trainer / Assessor.

By submitting this assessment electronically and signing the below student declaration, you are declaring that all work completed for assessment tasks submitted for this assessment is your own work with no part of any assessment being copied/plagiarised from another person’s work, except where authorised and listed / referenced.

STUDENT DECLARATION

| STUDENT SIGNATURE: | Nagar Student | DATE: | 06/03/2026 |
| --- | --- | --- | --- |

TRAINER/ASSESSOR DECLARATION

I declare that I have reviewed and marked the answers, and I have provided appropriate feedback where answers are incomplete or incorrect.

| TRAINER/ASSESSOR SIGNATURE: |  | DATE: |  |
| --- | --- | --- | --- |
| ASSESSMENT OUTCOME | SATISFACTORY ☐ NOT YET SATISFACTORY ☐ |  |  |  |  |  |
| REASONABLE ADJUSTMENTS MADE (if applicable) |  |  |  |

Complete the assessment using provided templates on

the LMS and attached this Cover Sheet to your submission.

Answer the questions for Part C below:

What is John's WHS/OHS rights and duties as a subcontractor?

John must comply with applicable WHS/OHS laws and BAA site safety requirements while doing the carpentry works. Under the subcontract terms, he must follow directions/work instructions from BAA's supervisor, ensure his workers use safe work practices, report hazards/incidents, and maintain suitable safety controls, including maintained and serviceable safety equipment. He must ensure plant/equipment used on site is safe, compliant and properly maintained. John also has the right to work in a safe environment and to receive relevant site safety rules, instructions and induction information needed to perform work safely.

Is John permitted to subcontract any part of the Works further, should he choose to?

Not without approval. The BAA SubContractor Agreement (clause 4.1) states the subcontractor may not further subcontract any part of the works without first obtaining prior written approval from BAA. Even where approval is given, clause 4.2 confirms John is not relieved from his liabilities and obligations and remains responsible for performance of the work.

What are John's responsibilities regarding the supply of equipment?

John is responsible for supplying the constructional plant/tools/equipment needed for his scope unless otherwise agreed with BAA. He must provide equipment at his own cost, ensure it is fit for purpose, calibrated/maintained where required, and used in compliance with legislation, standards and site safety requirements. He must keep equipment in good working order and available for inspection/requested records.

Complete the assessment using provided templates on

the LMS and attached this Cover Sheet to your submission.

Answer the questions for Part C below:

What is John's WHS/OHS rights and duties as a subcontractor?

John must comply with applicable WHS/OHS laws and BAA site safety requirements while doing the carpentry works. Under the subcontract terms, he must follow directions/work instructions from BAA's supervisor, ensure his workers use safe work practices, report hazards/incidents, and maintain suitable safety controls, including maintained and serviceable safety equipment. He must ensure plant/equipment used on site is safe, compliant and properly maintained. John also has the right to work in a safe environment and to receive relevant site safety rules, instructions and induction information needed to perform work safely.

Is John permitted to subcontract any part of the Works further, should he choose to?

Not without approval. The BAA SubContractor Agreement (clause 4.1) states the subcontractor may not further subcontract any part of the works without first obtaining prior written approval from BAA. Even where approval is given, clause 4.2 confirms John is not relieved from his liabilities and obligations and remains responsible for performance of the work.

What are John's responsibilities regarding the supply of equipment?

John is responsible for supplying the constructional plant/tools/equipment needed for his scope unless otherwise agreed with BAA. He must provide equipment at his own cost, ensure it is fit for purpose, calibrated/maintained where required, and used in compliance with legislation, standards and site safety requirements. He must keep equipment in good working order and available for inspection/requested records.

Complete the assessment using provided templates on

the LMS and attached this Cover Sheet to your submission.

Answer the questions for Part C below:

What is John's WHS/OHS rights and duties as a subcontractor?

John must comply with applicable WHS/OHS laws and BAA site safety requirements while doing the carpentry works. Under the subcontract terms, he must follow directions/work instructions from BAA's supervisor, ensure his workers use safe work practices, report hazards/incidents, and maintain suitable safety controls, including maintained and serviceable safety equipment. He must ensure plant/equipment used on site is safe, compliant and properly maintained. John also has the right to work in a safe environment and to receive relevant site safety rules, instructions and induction information needed to perform work safely.

Is John permitted to subcontract any part of the Works further, should he choose to?

Not without approval. The BAA SubContractor Agreement (clause 4.1) states the subcontractor may not further subcontract any part of the works without first obtaining prior written approval from BAA. Even where approval is given, clause 4.2 confirms John is not relieved from his liabilities and obligations and remains responsible for performance of the work.

What are John's responsibilities regarding the supply of equipment?

John is responsible for supplying the constructional plant/tools/equipment needed for his scope unless otherwise agreed with BAA. He must provide equipment at his own cost, ensure it is fit for purpose, calibrated/maintained where required, and used in compliance with legislation, standards and site safety requirements. He must keep equipment in good working order and available for inspection/requested records.