Post Project Safety Review Form

| Project | Well Street WC Upgrade Project |
| --- | --- |
| Contractor | John Smith (Carpentry Subcontractor) |
| Project Manager / Project Safety Manager | Project Manager / Safety Manager: Nagar Student |
| Date of Review | 06/03/2026 |

For each Safety KPI, indicate whether it was achieved or not with explanation and ways to improve the process the next time.

| Safety KPI | Achieved Y/N |  |  | If not, why not? |  | Ways to improve |
| --- | --- | --- | --- | --- | --- | --- |
| All contractors attended induction | Y |  |  | N/A - induction completed. |  | Continue mandatory induction and attendance record verification at mobilisation. |
| Daily pre-starts conducted and copy submitted | N |  |  | Only 20 of 40 required pre-start checklists were submitted (50% compliance). |  | Implement daily digital pre-start submission, supervisor sign-off each shift, and weekly KPI audit with action tracking. |
| Housekeeping checklists completed weekly and submitted | Y |  |  | N/A - all housekeeping checklists submitted. |  | Maintain weekly housekeeping inspections and close-out evidence in project records. |
| Incident reports submitted | Y |  |  | N/A - all incident reports were submitted as required. |  | Continue immediate reporting and maintain incident trend review at safety meetings. |
| JSA’s completed for all jobs | Y |  |  | N/A - JSA documentation completed for all jobs. |  | Maintain pre-task JSA review and supervisor verification before commencing work. |
| Contractor safety representative attended all company safety meetings | Y |  |  | N/A - contractor safety representative attended all safety meetings. |  | Maintain attendance requirements and document meeting actions with due dates. |
| What is your overall satisfaction rating with the contractor’s compliance to safety? |  |  |  |  |  |  |
| Excellent ☐ |  | Acceptable Selected: Acceptable |  |  | Unacceptable ☐ |  |
| Would you recommend we use this contractor again? Yes No Selected: Yes |  |  |  |  |  |  |
| If not, why not: Comment: Despite minor documentation issues with pre-start checklist submission, the contractor demonstrated acceptable overall safety compliance and should be considered for future projects with tighter document controls. |  |  |  |  |  |  |
| Contractor Manager |  |  |  |  |  |  |
| Company Safety Representative |  |  |  |  |  |  |
| Company Manager |  |  |  |  |  |  |