# Assessment Cover Sheet

The Cover Sheet must be completed before you start your assessment.

| Student Surname | Nagar | Student Given Name | Student |
| --- | --- | --- | --- |
| Qualification | Diploma of Building and Construction (Building) |  |  |
| Module of Study/Units | Module [6] CPCCBC5005 - Select and manage building and construction contractors CPCCBC5013 - Manage professional technical and legal reports on building and construction projects CPCCBC5011 - Manage environmental management practices and processes in building and construction |  |  |
| Assessment Name | [Project Task 2.2 - Managing Technical and Legal Reports (Part C) ] |  |  |
| Trainer/Assessor Name |  |  |  |

# Student Statement

Plagiarism is a form of cheating. It is taking and using someone else’s thoughts or writings and representing them as your own. Plagiarism is a serious act and may result in your exclusion from completing a Unit of Competency or Qualification. If a student is found to have plagiarised, cheated or colluded they will be given an opportunity to respond to the allegations as per the Student Plagiarism Cheating and Collusion Policy located on the Builders Academy website: www.buildersacademy.edu.au

Where students are required to re-enrol and complete a unit of competency again due to plagiarism, cheating or due to collusion with others, they may be required to pay a re-enrolment fee to complete the Unit of Competency or Qualification at a later date.

The following list outlines some of the activities for which a participant can be accused of plagiarism:

- Presenting any work by another individual as one’s own unintentionally

- Handing in assessments markedly similar to or copied from another student

- Presenting the work of another individual or group as their own work.

- Handing up assessments without the adequate acknowledgement of sources used, including assessments taken totally or in part from the internet.

Many of the online assessment activities are ‘open book’ yet should still be conducted under test conditions without consultation with other students. If you are unsure of any assessment requirements you should check with your Trainer / Assessor.

By submitting this assessment electronically and signing the below student declaration, you are declaring that all work completed for assessment tasks submitted for this assessment is your own work with no part of any assessment being copied/plagiarised from another person’s work, except where authorised and listed / referenced.

STUDENT DECLARATION

| STUDENT SIGNATURE: | Nagar Student | DATE: | 06/03/2026 |
| --- | --- | --- | --- |

TRAINER/ASSESSOR DECLARATION

I declare that I have reviewed and marked the answers, and I have provided appropriate feedback where answers are incomplete or incorrect.

| TRAINER/ASSESSOR SIGNATURE: |  | DATE: |  |
| --- | --- | --- | --- |
| ASSESSMENT OUTCOME | SATISFACTORY ☐ NOT YET SATISFACTORY ☐ |  |  |  |  |  |
| REASONABLE ADJUSTMENTS MADE (if applicable) |  |  |  |

Complete the assessment using provided templates on

the LMS and attached this Cover Sheet to your submission.

Answer the questions for Part C below:

It is proposed that the BAA New Homes Contract will be used between the builder and the client. Review the BAA New Homes Contract Sample and identify five clauses which protect the client interests.

List these clauses with an explanation of how the client interests are protected.

Clause 6 - Deposit Explanation: This clause limits the builder deposit to legal maximums (5% when the contract price is $20,000 or more, or 10% if under $20,000). It protects the client from paying too much money upfront before substantial work starts. If the builder seeks more than the permitted amount, the client has rights under the Act to void the contract before completion.

Clause 7 - Progress Payments Explanation: This clause ties progress payments to defined construction stages and legislated percentage limits. It prevents the builder from demanding payment ahead of actual progress on site. The client is protected from overpayment risk and can verify each stage is complete before releasing funds.

Clause 8 - Domestic Building Insurance Explanation: This clause requires domestic building insurance and requires key insurance documents to be provided before work proceeds. It protects the client if the builder dies, disappears, or becomes insolvent by providing a pathway for compensation for non-completion or covered defects. The requirement to provide the policy/certificate documents improves transparency before major payments are made.

Clause 23 - Variations Explanation: This clause requires written variation notices that set out scope changes, reasons, time impacts and cost impacts. In general, the builder cannot proceed with a variation without the client's signed consent (except limited statutory exceptions). This protects the client from informal scope creep, unexpected price increases, and unapproved delays.

Clause 38 - Termination Other Than After Notice of Default Explanation: This clause allows the client to end the contract if cost or time blows out beyond statutory thresholds due to unforeseeable reasons. It protects the client from being locked into an open-ended project where completion time or total cost becomes unreasonable. The clause provides a legal exit mechanism while also setting boundaries on what the builder can recover after termination.