Site Inspection Report

| Project: | Oskar Court Residential Build (Lot 31, 3 Oskar Court, Pakenham VIC 3810) | Project no: | OC-31-2026 |
| --- | --- | --- | --- |
| Weather conditions: | Fine, low wind, approx. 23C | Date: | 08/03/2026 |
| Visitors to site: | Project Manager and site supervisor quality check during pour |  |  |
| Stage of Construction |  |  |  |
| Slab Pour |  |  |  |

| No. of workers on site |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 10 |  |  |  |  |  |
| Subcontractors Tick the contractors who were on site for the week |  |  |  |  |  |
| Demolition |  | Plumber |  | Plasterer, fibro |  |
| Excavator |  | Roofer, metal |  | Tiler, vitreous |  |
| Reinforcing fixer |  | Roofer, a/cement |  | Tiler, vinyl |  |
| Concreter | X | Electrician |  | Painter |  |
| Drainer |  | Mechanical |  | Cleaner, brick |  |
| Structural steel |  | Glazier |  | Cleaner |  |
| Bricklayer |  | Plasterer, hand |  |  |  |
| Carpenter |  | Sprinklers |  |  |  |
| Formworker | X | Susp. Ceilings |  |  |  |
| Other trades: |  |  |  |  |  |
| Concrete pump operator; General labourers; Finishing crew |  |  |  |  |  |

Site report (progress/delays)

Concrete slab pour was completed successfully to the programmed base stage milestone. Concreting crew, pump operator and labourers coordinated placement, vibration and finishing, with curing controls applied after finishing. No material supply interruptions occurred and no safety incidents were reported during the pour window. Base Stage is complete and eligible for progress claim processing in accordance with the contract schedule.