Site Inspection Report

| Project: | Oskar Court Residential Build (Lot 31, 3 Oskar Court, Pakenham VIC 3810) | Project no: | OC-31-2026 |
| --- | --- | --- | --- |
| Weather conditions: | Fine and mild, approx. 22C | Date: | 06/03/2026 |
| Visitors to site: | Project Manager and engineer pre-pour review |  |  |
| Stage of Construction |  |  |  |
| Slab Preparation |  |  |  |

| No. of workers on site |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 8 |  |  |  |  |  |
| Subcontractors Tick the contractors who were on site for the week |  |  |  |  |  |
| Demolition |  | Plumber |  | Plasterer, fibro |  |
| Excavator |  | Roofer, metal |  | Tiler, vitreous |  |
| Reinforcing fixer | X | Roofer, a/cement |  | Tiler, vinyl |  |
| Concreter | X | Electrician |  | Painter |  |
| Drainer |  | Mechanical |  | Cleaner, brick |  |
| Structural steel |  | Glazier |  | Cleaner |  |
| Bricklayer |  | Plasterer, hand |  |  |  |
| Carpenter |  | Sprinklers |  |  |  |
| Formworker | X | Susp. Ceilings |  |  |  |
| Other trades: |  |  |  |  |  |

Site report (progress/delays)

Slab preparation works completed including boxing, reinforcement placement and penetrations ready for pour. Formworker and reinforcing fixer completed layout to engineering details, and concreter confirmed pour readiness. Pre-pour checks were undertaken with no critical defects; minor tie wire tidy-up was completed immediately. Stage is ready to proceed to slab pour subject to final weather and pump booking confirmation.